#### Details of the CESSP UAT 1

#### Strategy

Please note that the system is being developed in iterations. The system will still be in an alpha version at the time of the UAT, so please focus on the fields and functionalities described below.

The main purpose of this preview is to prove the concept, moving from PDF forms to web user interface.

This first CESSP test focuses on the Application Data fields, the Organisation selection from SPOR and basic functionalities.

Please consider that additional functionalities and business rules will be implemented at a later stage and will be tested at future UAT sessions.

Test scenarios will be provided. Feedback in form of bugs and improvements are collected via the buttons "Suggest an Improvement" or "Report a Bug" directly in the system. These will result in tickets for the analysis and development team and their results will be reported in the weekly CESSP status meeting. As we are a small team we would appreciate feedback this way rather than via email.

##### How to create a Ticket?

Click on the buttons "Suggest an Improvement" or "Report a Bug" to create a ticket. Fill in a title, a description and leave your name and email with us. In addition please submit a screenshot and tick the box to send information about the browser and link you are using. This allows us to be more efficient and to incorporate as much feedback as possible.

It would be helpful, when creating bugs or improvements, that you check first if they have been submitted already by searching the pdf files published once a day: Bugs, Improvements.

https://confluence.ages.at/display/CPP/

##### Resource estimation

It is estimated that a thorough review would take 5 to 10 hours in total, including reporting.

#### Dates

UAT 1 starts on 15.05.2017, ends on 26.05.2017

#### Content

Up until Sprint 7

Testcases UAT #1 can be found here.

#### Focus

The focus of this UAT mainly lies on Industry use.

The questions the users should bear in mind while going through the scenarios are:

  - Please enter realistic / real life scenarios

  - Can all information for an initial application (Human and vet) be entered into the form?

  - Are all controlled terminologies available?

- Is the handling of organisations intuitive?

  - Add / re-use / remove Organisations in the application form (Editing organisations will be done within OMS, at a later stage)

  - Test the concept of Contacts, Organisations and Roles

- Do you have an overview of your application form content (dataset management)?

#### Out of Scope of this UAT 1

- Business rules

- Field level validation

- Export / output (generation of XML or PDF file and printing out document is not yet possible)

- Dataset sharing (only the creator sees a dataset at the moment)

#### Important to note

- The navigation concept is being improved and will change

- Organisation and Contact onscreen-layout is being improved

Please do not report on any bugs regarding the above two topics.